Production Meeting Document

Group 2

Feedback given:

- Continue working on the build in Unity.

- Focus on the HUD.

- Start working on the scripting.

- Swap out the standard assets camera for a different one.

- Start thinking about how you are going to implement the levels into the one scene.

Roles:

- Dilan: Documentation (backup), Unity Scripting and building

- Indiana: Unity Scripting and building, Art Concept (backup)

- Nikol:  Art Concept, Wireframe, Unity building

- Erica: Documentation, Unity (building, game test).

Tasks:

- For Dilan – Implement changes to level 1 and do the scripting and then connect it to the main menu. Due date: 8th of May

- For Indiana – Help out with the scripting, implement changes to level 2. Due Date: 8th of May

- For Nikol – Finish off level 2, include the audio items and then put it onto OneDrive. Due Date: 1st of May

- For Erica – Catch up on documentation to week 10, replace camera in Unity level and then upload it to OneDrive. Due Date: 1st of May.

Organizing of the group

Since most of the group has to work on different days, it can be difficult to set up a group meeting. The way we are working on this now is to have a short catch-up meeting on Tuesday after lesson with Erica, Dilan and Nikol present to discuss what we have done and what we need to do by the following week. Dilan then feeds this back to Indiana to let her know what she needs to do by the following week as she is working all day Tuesday and most of the week.

We also had to halt progress on the Unity work for a week to focus on an upcoming module deadline for Experimental games that was due the week after the reading week we had. This meant that the Unity project wasn’t updated as it was now as we have changed our focus to creating the Unity levels and scripting along with the documentation.